| Date | 30/10/2025 |
| --- | --- |
| Time id | NM2025TMID07740 |
| Project name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum mark | 5 marks |

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create the product backlog and sprint schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Ticket Management | USN-1 | As an admin, I can log new support tickets received through email or chat channels. | 2 | High | N. Durga Mahendra |
|  | Assignment Rules | USN-2 | As a system, I should automatically categorize and prioritize tickets based on keywords. | 3 | High | R.S.S. Manoj |
| Sprint 2 | Auto Assignment | USN-3 | As an admin, I want tickets to be automatically assigned to agents based on skills and workload. | 3 | High | N. Durga Mahendra |
|  | Notification | USN-4 | As a user, I should receive notifications when a ticket is assigned or updated. | 2 | Medium | O. Sravani |
| Sprint 3 | Analytics & Reporting | USN-5 | As a manager, I want to view dashboards showing ticket trends and agent performance. | 3 | Medium | N. Gowtham |
|  | Documentation | USN-6 | As a developer, I will document the architecture, workflows, and testing phases for final submission. | 2 | Medium | N. Durga Mahendra |

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | Team ID | Project Name | Maximum Marks |
| --- | --- | --- | --- |
| 28 June 2025 | LTVIP2025TMID31059 | Streamlining Ticket Assignment for Efficient Support Operations | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Ticket Logging | USN-1 | As an admin, I can create and log new support tickets from different input channels. | 2 | High | N. Durga Mahendra |
|  | Ticket Categorization | USN-2 | As a system, I should automatically categorize incoming tickets based on keywords or issue types. | 3 | High | R.S.S. Manoj |
| Sprint 2 | Auto Assignment | USN-3 | As an admin, I want tickets to be auto-assigned to available agents based on expertise and workload. | 3 | High | N. Durga Mahendra |
|  | Notifications | USN-4 | As a user, I should receive real-time notifications when tickets are assigned or updated. | 2 | Medium | N. Gowtham |
| Sprint 3 | Reporting & Analytics | USN-5 | As a manager, I want to view ticket resolution metrics and agent performance dashboards. | 3 | Medium | O. Sravani |
|  | Documentation | USN-6 | As a developer, I want to document the complete architecture, workflow, and test results for submission. | 2 | Medium | N. Durga Mahendra |

Velocity is a measure of the amount of work a team can complete during a sprint.
It helps in predicting future sprint capacity and improving sprint planning accuracy.

Velocity=Total Story Points CompletedNumber of Sprints\text{Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}}Velocity=Number of SprintsTotal Story Points Completed​

| Sprint | Planned Story Points | Completed Story Points |
| --- | --- | --- |
| Sprint 1 | 5 | 4 |
| Sprint 2 | 5 | 5 |
| Sprint 3 | 5 | 4 |